## Slide 1: ADAM
Current status and time schedule
16.01.2016

## Slide 2: Current Status – Implementation
App Skeleton
- OpenCV integration
- Camera integration

## Slide 3: Phase 1 - 30.1.2016
Show the current speed over the dash cam view | 
Review and define test scenarios and criteria | 
Implement simple lane detection using hough transformation with circle detection | 
Dashcam view can be optimised using Android built-in camera preview | 

## Slide 4: Phase 2 - 13.February 2016
Detect and track other vehicles in front of us | 
Show driving direction | 
Warn about a lane departure when an outer lane line is crossing | 
Implement sign detection | 

## Slide 5: Phase 3 - optional Features
Recognise signs and show their meaning in the UI | 
Recognise brake lights of cars in front of us | 
Warn about a lane departure when an outer lane line is crossing |